# Trader Copilot AI

## Development Roadmap Document (DRD)

Version 1.0

# Purpose

This roadmap defines the implementation sequence for Trader Copilot AI.

The objective is to:

- Build a usable MVP quickly

- Avoid overengineering

- Validate product-market fit

- Collect trading data early

- Introduce AI only after meaningful data exists

Important Rule:

Do NOT build all features simultaneously.

Each phase must be completed, tested, and approved before moving to the next phase.

# Development Philosophy

Build in this order:

- Capture Data

- Validate Risk

- Generate Analytics

- Learn From Data

- Introduce AI

- Add Broker Integrations

AI is not Phase 1.

Data collection is Phase 1.

# Phase 0 — Foundation

Goal:

Prepare project infrastructure.

Deliverables:

Backend:

- FastAPI setup

- PostgreSQL setup

- SQLAlchemy

- Alembic migrations

- JWT Authentication

Frontend:

- Next.js setup

- TypeScript

- TailwindCSS

- shadcn/ui

Infrastructure:

- Docker

- Environment management

- Logging

Success Criteria:

Project runs locally.

Authentication works.

Database connection works.

# Phase 1 — Authentication & User Management

Goal:

Allow users to access the platform securely.

Features:

Authentication:

- Register

- Login

- Logout

- JWT Refresh

User Profile:

- Name

- Email

Settings:

- Account Size

- Default Risk %

Success Criteria:

Users can create accounts and log in.

# Phase 2 — Strategy Management

Goal:

Allow users to define strategies.

Features:

Default Strategies:

- Breakout

- Pullback

- Reversal

- Trend Following

- Scalping

- Range Trading

Custom Strategies:

Users can create custom strategies.

Strategy Settings:

- Description

- Risk Appetite

- Notes

Success Criteria:

Users can manage strategies.

# Phase 3 — Trade Planning Engine

Goal:

Create trades before execution.

Features:

Trade Creation:

- Select Strategy

- Select Market Order

- Select Limit Order

Inputs:

- Strategy

- Optional Notes

System Calculates:

- Position Size

- Risk Amount

- Reward Risk Ratio

- Capital Exposure

Success Criteria:

Trade planning works without AI.

# Phase 4 — Risk Engine

Goal:

Prevent poor risk decisions.

Features:

Position Sizing

Risk Calculations

Exposure Calculations

Outputs:

- Risk Amount

- Position Size

- RR Ratio

- Maximum Loss

Success Criteria:

Every trade receives risk calculations.

# Phase 5 — Rule Engine

Goal:

Protect trader capital.

Default Rules:

- Max Risk Per Trade

- Daily Loss Limit

- Weekly Loss Limit

- Consecutive Loss Limit

Outputs:

PASS

WARNING

BLOCK

Success Criteria:

Trades are validated before execution.

# Phase 6 — Trade Journal

Goal:

Start collecting meaningful data.

Features:

Trade Lifecycle:

- Draft

- Open

- Closed

Trade History

Trade Notes

Trade Filtering

Trade Search

Success Criteria:

All trades are stored historically.

# Phase 7 — Analytics Engine

Goal:

Generate insights without AI.

Metrics:

- Win Rate

- Profit Factor

- Expectancy

- Drawdown

- Average R

- Strategy Performance

Views:

- Weekly Performance

- Monthly Performance

- Strategy Performance

Success Criteria:

Users can understand performance trends.

# Phase 8 — Market Context Capture

Goal:

Understand why trades worked.

Automatically Capture:

- ATR

- RSI

- VWAP

- Volume

- Trend

- Session

- Volatility

Store:

Market fingerprints.

Success Criteria:

Every trade contains contextual market information.

# Phase 9 — Screenshot System

Goal:

Create future AI training data.

Capture:

Entry:

- Trade Timeframe Chart

- Higher Timeframe Chart

Exit:

- Trade Timeframe Chart

- Higher Timeframe Chart

Store:

- Trade ID

- Timestamp

- Screenshot Path

Success Criteria:

Screenshots are linked to trades.

# Phase 10 — AI Foundation Layer

Goal:

Generate explanations from existing analytics.

Important:

AI does NOT calculate.

AI explains.

Inputs:

- Analytics

- Trade History

- Market Context

Outputs:

- Trade Summaries

- Strategy Reviews

- Performance Explanations

Success Criteria:

AI provides useful narrative insights.

# Phase 11 — Similar Trade Intelligence

Goal:

Find historical matches.

Workflow:

Current Trade ↓ Find Similar Trades ↓ Calculate Outcomes ↓ Generate Recommendation

Outputs:

- Similarity Score

- Historical Win Rate

- Historical R Multiple

Success Criteria:

AI identifies historical trade patterns.

# Phase 12 — Behavioral Coaching

Goal:

Identify trader mistakes.

Detect:

- Overtrading

- Revenge Trading

- FOMO Entries

- Rule Violations

- Early Exits

Outputs:

- Coaching Insights

- Warnings

- Improvement Suggestions

Success Criteria:

Users receive personalized behavioral feedback.

# Phase 13 — Strategy Intelligence

Goal:

Understand strategy performance.

Questions Answered:

- Which strategy performs best?

- Which session performs best?

- Which market conditions work best?

- Which conditions should be avoided?

Outputs:

Strategy Scorecards

Success Criteria:

Users understand when their strategies work.

# Phase 14 — Broker Integration

Goal:

Remove manual trade tracking.

Future Integrations:

- Zerodha Kite

- Dhan

- Angel One

- Binance

- Interactive Brokers

Capabilities:

- Sync Orders

- Sync Executions

- Sync Closures

- Detect Early Exits

Success Criteria:

Trades sync automatically.

# Phase 15 — Real-Time Intelligence

Goal:

Live trade monitoring.

Technology:

- WebSockets

Capabilities:

- Live Risk Updates

- Live Trade Monitoring

- Real-Time Alerts

Success Criteria:

Users receive live guidance.

# Future Phases

Not MVP:

- Redis

- Celery

- Microservices

- ML Models

- Pattern Recognition

- Vision AI

- Mobile App

# Build Priority

Must Build First:

- Authentication

- Strategies

- Trade Planning

- Risk Engine

- Rule Engine

- Journal

- Analytics

Build Later:

- Market Context

- Screenshots

- AI

- Broker Integrations

Never Reverse This Order.

Data must exist before intelligence can exist.

# Definition of MVP Success

The MVP is successful if a trader can:

- Create a strategy

- Plan a trade

- Calculate risk correctly

- Follow risk rules

- Maintain a trading journal

- View analytics

- Receive basic AI insights

without requiring broker integration or advanced AI.

The MVP should help traders make better decisions through risk management and historical analysis before attempting advanced intelligence features.